|  |  |
| --- | --- |
| **Project Status Report** | |
| **Project Name** | Regina's Data Tapestry - Unveiling Insights |
| **For Week Ending** | [Date of the report. Record the end date of the past week.]  17/March/2023 |
| **Project Status** | [Green, Yellow, or Red.]  Yellow |
| **Status Description** | Overview: The project is progressing with a steady pace. However, there are some functions that are overdue and team needs to speed up their pace in order to finish the project as planned. Actions that will bring the project back to a green status:   * Finish basic functions of home page such as dropdown menu, side bar. * Little progress on achieving MVP in WordPress. * Having trouble with collaboration in WordPress. * Couldn’t allocate enough time for work hours. * Finish basic functions of data page such as indicate graph based on year range and types of graphs. * Finish working on simple UI pages such as About and Contact us. |
| **Activities—During the Past Week** | |
| * Charles and Bright: Working on the interface of home page. * Cirus: Working on header and navigation bar. * Abdulkarim: Footer, document the project and prepare for the presentation. * Vu Gia Huy Nguyen: Working on functions of data page. | |
| **Activities—Planned for Next Week** | |
| * Home page: * Data page:   + Add more data pages for different data provided in the datasheet.  + Finish basic functions such as showing graph, filter the data, and start working on recommend related topics   * About us:   + Finish UI of the website.   * Contact:   + Finish UI of the website. | |
| **Project Issues** | |
| * Having trouble with WordPress. * Not all pages have been prototyped. | |
| **Project Changes** | |
| None | |